STATEMENT OF WORK

Smart Student Productivity Platform (SSPP)

Centralized Academic Productivity & Management Platform

| Field | Detail |
| --- | --- |
| Document Title | Statement of Work — Smart Student Productivity Platform |
| Document Version | 1.0 |
| Status | Draft |
| Date | 5 September 2026 |
| Prepared For | Business Sponsor / Product Owner / Project Stakeholders |
| Prepared By | SR Pvt Ltd — Project Team |
| Organization | SR Pvt Ltd |
| Related Document | Business Requirements Document (BRD) v1.0 — Smart Student Productivity Platform |

Project Team

| Name | Role |
| --- | --- |
| Sakshi Shingole | Project Manager + Business Analyst |
| Sweta Kadam | Scrum Master |
| Riddhi Zunjarrao | Tech Lead |
| Ragini Singh | Solution Architect |

Part 2 of 2 — Covers Sections 6 to 9 (Proposed Solution & Technology through Sign-off). See Part 1 for Sections 1–5.

# 6. Proposed Solution & Technology

## 6.1 Solution Approach

SSPP will be delivered as a responsive web application supporting the academic hierarchy: Institution → Department → Program → Semester → Section → Subject → Faculty / Student. The platform provides distinct, role-based experiences for Students, Faculty, HOD and Administrators on a shared Firebase backend.

## 6.2 High-Level Architecture

Frontend (HTML5 / CSS3 / JavaScript)  →  Firebase Authentication  →  Cloud Firestore (primary data) / Realtime Database (real-time features)  →  Cloud Functions (backend logic, AI request routing)  →  Firebase Hosting (deployment)  →  Firebase Cloud Messaging (notifications)  →  Google Meet (online classes)

## 6.3 Technology Stack

| Layer | Technology / Service |
| --- | --- |
| Frontend | HTML5, CSS3, JavaScript |
| Authentication | Firebase Authentication |
| Primary Database | Cloud Firestore |
| Real-Time Features | Firebase Realtime Database (where required) |
| File Storage | Cloudinary |
| Backend Logic / AI Routing | Firebase Cloud Functions |
| Hosting | Firebase Hosting |
| Notifications | Firebase Cloud Messaging |
| Security | Firebase Security Rules |
| Online Meetings | Google Meet integration |

# 7. Deliverables & Acceptance Criteria

## 7.1 Project Deliverables

- Approved Business Requirements Document (BRD) and Statement of Work (SOW).

- Finalized requirements, role definitions and role/access matrix.

- Responsive Student, Faculty and HOD portals with supporting Administration capabilities.

- Implemented features across all 36 BRD feature items.

- Firebase and Google Meet integrations configured and functional.

- Testing evidence for critical workflows (QA sign-off).

- Production deployment via Firebase Hosting.

- Project documentation (BRD, SOW, PRD, technical documentation).

## 7.2 Acceptance Criteria

- All 36 features (Student, Faculty, HOD, Administration) are implemented, tested and stakeholder-accepted.

- End-to-end workflows function correctly for Students, Faculty and HOD.

- Firebase authentication and role-based authorization operate correctly.

- Study rooms correctly enforce the 5-member capacity limit.

- Results/marks remain hidden until officially published.

- Critical actions are captured in the audit trail.

- Acceptance is formally confirmed via stakeholder sign-off against agreed requirements.

# 8. Project Timeline & Team Responsibilities

The overall project runs through 30 September 2026. The table below summarizes the project into three consolidated sprints, including the major activities planned for each.

| Sprint | Dates | Major Activities |
| --- | --- | --- |
| Sprint 1 | 25 Aug – 5 Sep | Project kickoff, domain research, business problem identification, proposed solution, business objectives, scope definition, stakeholder analysis, user requirements, BRD finalization. SOW preparation, project deliverables & responsibilities, SOW timeline & milestones, SOW review/finalization, development discussion, user registration, login & authentication. |
| Sprint 2 | 7 Sep – 19 Sep | Development activities based on approved requirements. Feature development, integration and testing. |
| Sprint 3 | 21 Sep – 30 Sep | Final integration, testing, refinement, deployment/documentation. |

## Team Responsibilities

| Name | Role | Primary Responsibility |
| --- | --- | --- |
| Sakshi Shingole | Project Manager + BA | Requirements, planning, stakeholder management |
| Sweta Kadam | Scrum Master | Sprint facilitation, delivery tracking |
| Riddhi Zunjarrao | Tech Lead | Technical design, development oversight |
| Ragini Singh | Solution Architect | Architecture, Firebase/technology direction |

# 9. Risks, Dependencies, Assumptions & Change Control / Sign-off

## 9.1 Key Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Firebase usage/cost growth | High | Monitor usage, optimize queries, set billing limits |
| Academic-structure changes mid-project | Medium | Controlled administrator workflows |
| Inaccurate AI responses | High | AI guardrails and faculty escalation |
| Google Meet outages/licensing | Medium | Alternate communication/rescheduling mechanisms |
| Low user adoption | Medium | Onboarding and training |
| Academic-data privacy exposure | High | Firebase Authentication and strict Security Rules |

## 9.2 Dependencies

- Firebase project/services and billing configuration.

- Google Workspace / Google Meet availability.

- Finalized academic structure (departments, programs, semesters, sections, subjects).

- Faculty and student master data provided by the institution.

- Notification channel configuration (Firebase Cloud Messaging).

- Any content migration from existing systems.

## 9.3 Assumptions

- A Super Admin is provisioned during initial platform setup.

- One Administrator/HOD per domain unless explicitly extended.

- Firebase services are available prior to development.

- Google Meet is available for online classes.

- Academic structure is finalized before configuration begins.

## 9.4 Change Control

Any change to the approved scope follows a controlled process: document the change → assess impact on scope, timeline, cost and the 36-feature baseline → approve, defer or reject → update BRD/PRD versions → communicate the change to stakeholders.

## 9.5 Sign-off

| Name | Title / Role | Signature | Date |
| --- | --- | --- | --- |
| Sayantan Ghosh | Business Sponsor (Client) |  |  |
| Riddhi Zunjarrao | Technical Lead |  |  |