# BUSINESS REQUIREMENTS DOCUMENT

## Smart Student Productivity Platform

# DOCUMENT CONTROL

| Field | Detail |
| --- | --- |
| Document Title | Business Requirements Document – Smart Student Productivity Platform |
| Version | 1.0 |
| Status | Draft |
| Prepared For | Project Stakeholders / Development Team |
| Document Type | Business Requirements Document (BRD) |
| Technology Direction | HTML5, CSS3, JavaScript, Firebase |

Company Name- SR Pvt Ltd

Team Members

| Name | Role |
| --- | --- |
| Sakshi Shingole | Project Manager + BA |
| Sweta Kadam | Scrum Master |
| Riddhi Zunjarrao | Tech Lead |
| Ragini Singh | Solution Architect |

# TABLE OF CONTENTS

| Section | Title |
| --- | --- |
| 1 | Executive Summary |
| 2 | Revision History |
| 3 | Introduction |
| 4 | Business Objectives |
| 5 | Scope |
| 6 | Stakeholders |
| 7 | User Roles |
| 8 | Roles vs. Portal Access Matrix |
| 9 | Business Requirements – Feature Catalogue |
| 10 | Technology & Platform Requirements |
| 11 | Business Rules |
| 12 | Assumptions |
| 13 | Constraints |
| 14 | Dependencies |
| 15 | Risks & Mitigations |
| 16 | Non-Functional Requirements |
| 17 | Success Criteria |
| 18 | Feature-to-Objective Traceability |
| 19 | Change Control |
| 20 | Approval |

Part 2 of 2 — Covers Sections 11 to 20 (Business Rules through Approval). See Part 1 for Sections 1–10.

# 11. BUSINESS RULES

| ID | Business Rule |
| --- | --- |
| BR-01 | The platform shall not provide unrestricted public self-registration. |
| BR-02 | User accounts shall be created or provisioned by authorized administrators. |
| BR-03 | A user shall access only information permitted by their assigned role and academic scope. |
| BR-04 | Student access shall be restricted to the student's authorized academic context. |
| BR-05 | Faculty access shall be restricted to assigned academic responsibilities. |
| BR-06 | HOD access shall be restricted to the authorized department. |
| BR-07 | Study rooms shall have a maximum capacity of five students. |
| BR-08 | The system shall reject attempts to add a sixth member to a study room. |
| BR-09 | Marks and results shall not become visible to students until they are officially published. |
| BR-10 | Academic structure fields such as Program, Semester and Section shall be controlled by authorized administrators. |
| BR-11 | AI requests shall be processed through a controlled backend mechanism. |
| BR-12 | Deactivated users shall not be permitted to authenticate. |
| BR-13 | Deactivated user records shall be retained where required for audit and institutional records. |
| BR-14 | Sensitive academic data shall not be exposed through unauthorized APIs or client-side access. |
| BR-15 | All critical administrative and academic actions shall be auditable. |
| BR-16 | File uploads shall be validated before being made available to other users. |
| BR-17 | Users shall not be able to modify information outside their authorization scope. |
| BR-18 | The platform shall maintain academic relationships between programs, semesters, sections, subjects, faculty and students. |

# 12. ASSUMPTIONS

The following assumptions apply to the current business requirements:

- A Super Administrator will be provisioned during initial platform setup.

- Authorized administrators will provision student and faculty accounts.

- The institution will provide accurate academic master data.

- Departments, programs, semesters, sections and subjects will be defined before operational use.

- Firebase services will be provisioned before development and deployment.

- Required Firebase billing configuration will be available when production usage requires paid services.

- Google Meet access will be available for online classes where required.

- Users will have internet connectivity to access the web platform.

- Faculty and administrators will maintain accurate academic information.

- AI functionality will be treated as an assistance mechanism and not as the authoritative source for academic decisions.

# 13. CONSTRAINTS

The platform will operate under the following constraints:

- The initial product will be a responsive web application.

- Native Android and iOS applications are not included in the initial scope.

- Firebase service quotas and pricing limits must be considered.

- Internet connectivity is required.

- Academic records depend on the accuracy of institution-provided data.

- AI responses may require human escalation.

- Google Meet availability is dependent on external service availability.

- Role-based access must be strictly enforced.

- File storage usage must be monitored as adoption increases.

- Firestore read/write optimization will be required for large-scale usage.

# 14. DEPENDENCIES

| Dependency | Description |
| --- | --- |
| Firebase Project | Required for Authentication, Firestore, Storage, Functions and Hosting |
| Firebase Authentication | Required for secure user authentication |
| Cloud Firestore | Required for primary application data |
| Cloudinary | Required for academic files and submissions |
| Cloud Functions | Required for backend processing and AI integration |
| Firebase Hosting | Required for web application deployment |
| Firebase Cloud Messaging | Required for push notifications where applicable |
| Google Meet | Required for online class functionality |
| Academic Master Data | Required for initial platform configuration |
| Student Master Data | Required for student account provisioning |
| Faculty Master Data | Required for faculty account provisioning |
| AI Service Provider | Required for AI Doubt Solver functionality |
| Internet Connectivity | Required for platform access |

# 15. RISKS & MITIGATIONS

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Firebase usage increases significantly | High | Monitor usage, optimize queries and establish appropriate billing limits |
| Unauthorized access to academic records | High | Implement Firebase Authentication and strict Security Rules |
| Incorrect academic master data | High | Validate and approve master data before import |
| AI provides inaccurate answers | High | Add AI guardrails and faculty escalation |
| Large file storage consumption | Medium | Enforce file limits and monitor Storage usage |
| Low user adoption | Medium | Provide onboarding and training |
| Google Meet unavailable | Medium | Provide alternate communication/rescheduling mechanisms |
| Poor network connectivity | Medium | Implement loading, retry and error states |
| Incorrect role assignment | High | Require administrator approval and validation |
| Database query inefficiency | Medium | Optimize Firestore data structures and queries |
| Notification delivery failure | Medium | Implement retry and fallback mechanisms |
| Academic structure changes | Medium | Provide controlled administrator workflows |

# 16. NON-FUNCTIONAL REQUIREMENTS

## 16.1 Security

The platform shall:

- Authenticate users securely.

- Enforce role-based authorization.

- Protect academic records.

- Enforce Firebase Security Rules.

- Protect sensitive backend credentials.

- Use HTTPS.

- Maintain audit records for critical operations.

## 16.2 Performance

The platform should provide responsive user interactions under normal operating conditions.

The system shall optimize:

- Database queries

- File loading

- Dashboard data retrieval

- API requests

- Firebase reads and writes

- Frontend assets

## 16.3 Scalability

The solution shall support growth in:

- Students

- Faculty

- Departments

- Programs

- Courses

- Academic records

- Uploaded files

- Notifications

- AI requests

Firebase services shall be configured and optimized to support expected institutional growth.

## 16.4 Availability

The platform shall be designed to remain accessible during normal institutional operating periods and shall depend on Firebase service availability and configured service-level capabilities.

## 16.5 Usability

The platform shall provide:

- Clear navigation

- Role-specific dashboards

- Responsive layouts

- Consistent UI patterns

- Meaningful error messages

- Loading states

- Empty states

- Confirmation messages

## 16.6 Accessibility

The platform should follow recognized accessibility principles, including:

- Keyboard navigation

- Appropriate contrast

- Descriptive labels

- Accessible forms

- Meaningful error messages

- Responsive layouts

## 16.7 Reliability

The system shall handle expected failures such as:

- Network interruption

- File upload failure

- Notification failure

- Temporary backend unavailability

- Invalid input

- Unauthorized requests

## 16.8 Auditability

The platform shall record important actions including:

- User creation

- User deactivation

- Assignment creation

- Assignment submission

- Evaluation

- Result publication

- Attendance changes

- Academic configuration changes

- Permission changes

- Administrative actions

# 17. SUCCESS CRITERIA

The project shall be considered successful when:

- All approved MVP features are implemented and accepted.

- Students can manage core academic activities from one platform.

- Faculty can manage assignments, attendance, materials and evaluation.

- HODs can monitor departmental academic operations.

- Authorized administrators can manage users and academic structures.

- Firebase authentication and authorization operate correctly.

- Academic records are protected from unauthorized access.

- Students can receive AI-assisted academic support.

- Students can escalate unresolved doubts to faculty.

- Study rooms enforce the five-student capacity limit.

- Academic notifications are delivered for important events.

- The system provides reliable performance under expected institutional usage.

- Critical workflows are covered by QA testing.

- Production deployment can be performed through the defined Firebase deployment process.

# 18. FEATURE-TO-OBJECTIVE TRACEABILITY

| Feature ID | Feature | Primary Objective |
| --- | --- | --- |
| F01 | Student Dashboard | Centralize academic activities |
| F02 | Academic Section | Centralize academic information |
| F03 | Courses / Subjects | Centralize academic information |
| F04 | Study Resources | Improve learning accessibility |
| F05 | Assignment Management | Improve academic productivity |
| F06 | Quiz / Assessment | Improve academic management |
| F07 | Projects | Improve project tracking |
| F08 | Examinations | Centralize examination information |
| F09 | Attendance | Improve academic monitoring |
| F10 | Results & Performance | Improve performance visibility |
| F11 | Productivity Tools | Improve student productivity |
| F12 | Task Management | Improve time management |
| F13 | Calendar & Schedule | Improve planning |
| F14 | Communication | Improve academic communication |
| F15 | Online Classes | Support remote learning |
| F16 | Notifications | Improve information delivery |
| F17 | AI Doubt Solver | Provide academic assistance |
| F18 | Group Study Rooms | Support collaboration |
| F19 | Exam-Focused Study | Support examination preparation |
| F20 | Profile & Security | Improve account management |
| F21 | Faculty Dashboard | Improve faculty efficiency |
| F22 | Academic Mapping | Improve academic organization |
| F23 | Course & Content Management | Centralize learning resources |
| F24 | Assignment Creation | Improve faculty efficiency |
| F25 | Assignment Evaluation | Improve evaluation workflow |
| F26 | Attendance Recording | Improve academic monitoring |
| F27 | Assessment & Examination Evaluation | Improve evaluation |
| F28 | Online Meeting Scheduling | Improve communication |
| F29 | Faculty Communication | Improve collaboration |
| F30 | HOD Dashboard | Improve departmental visibility |
| F31 | Faculty Allocation | Improve resource allocation |
| F32 | Student Monitoring | Improve student performance monitoring |
| F33 | Faculty Monitoring | Improve faculty workload visibility |
| F34 | Timetable Management | Improve academic planning |
| F35 | Academic Approval | Improve governance |
| F36 | Reports | Improve departmental decision-making |

# 19. CHANGE CONTROL

Any significant change to the approved business requirements shall follow a controlled change-management process.

| Step | Activity | Owner |
| --- | --- | --- |
| 1 | Change Request | Requester |
| 2 | Business Impact Assessment | Product Owner |
| 3 | Technical Impact Assessment | Technical Lead |
| 4 | Cost and Timeline Assessment | Project Team |
| 5 | Approval | Business Sponsor / Product Owner |
| 6 | BRD Update | Product Team |
| 7 | PRD Update | Product Team |
| 8 | Backlog Update | Product Owner |
| 9 | Stakeholder Communication | Project Team |

Changes may affect:

- Scope

- Features

- Business rules

- Firebase architecture

- Database structure

- Security requirements

- Timeline

- Cost

- Development effort

All approved changes shall be documented before implementation.

# 20. APPROVAL

The BRD shall be reviewed and approved by the relevant stakeholders before development proceeds against the approved business baseline.

| Name | Title / Role | Signature | Date |
| --- | --- | --- | --- |
| Sayantan Ghosh | Client |  |  |
| Sweta Kadam | Scrum Master — SR Pvt Ltd |  |  |
| Sakshi Shingole | Project Manager + BA — SR Pvt Ltd |  |  |
| Riddhi Zunjarrao | Tech Lead — SR Pvt Ltd |  |  |
| Ragini Singh | Solution Architect — SR Pvt Ltd |  |  |